FEEDOMETER 2.1

Feature Recovery and Data Linking Plan

Prioritized sequence to convert partial and fake product surfaces into one linked D1 data flow

Document date: 20 September 2026    |    Author: Cursor (working with Ravi)    |    Status: Working plan for discussion

# 1. Decision

Yes — the partial and fake features can be sequenced. The product does not need a second database. schema_phase2.sql already has the right spine. The break is that live RSS never lands in the articles table, so Search, Star, Watchlists, Filters, and Alerts cannot share one ID.

Audit context (code + documents, not a live production click-through): of 49 user-facing surfaces, approximately 18 are real, 16 are partial, and 15 are fake or docs-only. The 100+ item Core RSS wishlist is mostly out of scope for this plan.

# 2. Guiding rule

Do not add a second data model. Reuse the existing D1 schema. One article ID and one source ID everywhere.

•  One article ID: articles.id (from canonical_url_hash) is the join key for star, save, read, search, events, and later alerts.

•  One source ID: follow, folder assign, catalog, Find Feeds, and health all point at sources.id.

•  Do not use as a second catalog: discovered_sources, feed_discovery_cache (TTL cache only), hardcoded STORIES_DATA, localStorage filters, Unsplash widget samples.

# 3. Database spine — use this, do not fork it

users → sessions / passwords / auth providers / preferences. publishers → sources → articles (catalog + content). user_feeds (follow). user_feed_assignments → folders (watchlists). articles ← starred_articles, saved_articles, read_history, article_events.

## 3.1 Tables that already exist and should carry the product

| Table | Role in the linked product |
| --- | --- |
| users, user_sessions, user_passwords, user_auth_providers, user_preferences | Identity. Settings, Google vs password, theme, email_notifications flag. |
| password_reset_tokens, email_verifications, user_audit_logs | Auth completeness. Tokens exist; mail is missing. |
| publishers, sources, source_health | Global catalog. Follow, Find Feeds, World/Gaming channels, health page. |
| articles | Normalized content. THIS is the missing write path today. |
| folders, user_feeds, user_feed_assignments | Personal library. Watchlists are folders, not a new object. |
| starred_articles, saved_articles, read_history | Pointers only — must reference articles.id. |
| article_events | Clicks and dwell. Telemetry should write here, not a new KV. |
| notify_signups | Waitlist only. Not the alerts product. |
| feed_discovery_cache, discovered_sources, source_recommendations | Cache / graph helpers. Never the source of truth. |
| feed_submissions | Optional moderation queue for custom URLs. |

## 3.2 Tables to add (three plus one small rules table)

Search and alerts code already assumes FTS and alert tables, but they are not in schema_phase2.sql. Add them as extensions of articles — not a parallel product.

| Table | Why |
| --- | --- |
| article_search (FTS5 on articles) | Search page and Ctrl+K. Populated when articles are upserted. |
| saved_searches | Workspaces “+ New” for queries. |
| keyword_alerts | Alerts “+ Add”. Match new article rows. |
| user_filter_rules (new, tiny) | Feed Filters. Stop using localStorage. Applied inside stream fusion. |

Also add publishers.authority_score if ranking badges are kept (search SQL already expects it; the column is missing). Do not add separate tables for watchlists, widgets, topic desks, or “OpenAI alerts”. Those are folders + sources.category + keyword_alerts.

# 4. The one data flow everything must use

•  User follows a URL → upsert sources → insert user_feeds.

•  Optional: assign that source_id into user_feed_assignments + folders.

•  Cron / stream fetch → parse RSS → INSERT OR IGNORE articles. This step is missing today.

•  Home / Top Stories / Reader / Watchlist / Gaming / World → GET /api/stream with all user_feeds or folder_id / channel.

•  Star / Save / Read → pointers to articles.id.

•  Search → FTS on those same rows.

•  Filters → apply user_filter_rules inside stream fusion, not a side page.

•  Alerts → match new articles against keyword_alerts.

Until articles are persisted, Search and Alerts stay fake. That is why Phase 0 is first.

# 5. Phased plan (partial + fake, in order)

## Phase 0 — Spine (do this first)

Persist fused RSS into articles and source_health during /api/stream and cron. Cron currently fetches XML and does not write articles — that is the main bug. Also stop silently blending followed feeds with default public channels unless the UI states it. Tables: sources, articles, source_health (already exist). No new product UI in this phase.

Why first: every later phase reads articles. Without this write path, Search, Star consistency, and Alerts cannot be real.

## Phase 1 — Stop lying in the UI (same week as Phase 0)

Cheap, high trust. No new product. Remove decorative claims or compute them from D1.

| Item (from fake / partial) | Action |
| --- | --- |
| Nav badges 142 / 54 / 89 / 4 | Remove, or compute from user_feeds count, unread, folder count. |
| Workspaces + New / Alerts + Add | Make them buttons or remove the labels. |
| Gaming → generic reader | Use channel=gaming, or hide until catalog has gaming sources.category. |
| World | Pass channel=World on /api/stream (worker already has channel tags). |
| AI / Markets / Space | Point to Find Feeds ?q= until Search is real. Do not keep mock Search. |
| Favbar CSS-only | Drop unused CSS or wire to existing drawer favorites. |
| Sources health page | Query source_health or hide the page. |
| Telemetry /api/telemetry | Thin writer to article_events, or disable the client. Worker has no telemetry route today. |

## Phase 2 — Personal library actually linked

Highest-value partial cluster. Tables: folders, user_feeds, user_feed_assignments, sources. No new tables.

•  Watchlists: UI to assign followed feeds to a folder (POST /api/folders/:id/feeds already exists).

•  Open Stream: top-stories.html / Home must read folder_id and call /api/stream?folder_id=. Worker already supports this; Top Stories does not read the query param.

•  Find Sources / OpenAI nav: honor ?q=. Query sources + Find Feeds API. Follow writes user_feeds. Optional: folder named OpenAI and assign those sources.

•  Catalog fallback: prefer D1 publishers + sources (is_verified=1). Hardcoded BBC list only if D1 is empty.

•  Guest following: on login, merge feedometer_guest_subscriptions into user_feeds so guest trial and owner library are one graph.

## Phase 3 — Search is real (biggest fake)

Replace STORIES_DATA and invented cricket / AI Agents copy in scripts/feedometer-search.js.

•  Search page and Ctrl+K call /api/search (and /api/feeds/find for sources).

•  Follow on Search = POST /api/subscriptions (same as Add Source).

•  Star on Search = /api/articles/star with real articles.id.

•  Zero-state = latest articles JOIN sources JOIN publishers, not hardcoded OpenAI stories.

•  Schema add: article_search FTS5, populated when articles are upserted in Phase 0.

Defer story clustering, company hubs, and “Why this result” theater until FTS returns real hits.

## Phase 4 — Filters + Widgets on the same stream

•  Filters: new user_filter_rules (user_id, include/exclude keywords, include/exclude domains, enabled). Apply in fuseFeedStreams / handleStream. Delete example.com preview as the product path.

•  Widgets: preview must use /api/stream or /api/feed-preview for a real source_id / URL. Unsplash cards only as a labeled empty-state sample. Hosted embed CDN stays later (Master Plan P7).

## Phase 5 — Auth completeness

| Item | Use existing tables |
| --- | --- |
| Password reset email | password_reset_tokens — send mail; stop returning raw token in JSON. |
| Email verification | email_verifications — send mail, or stop inserting dead rows. |
| Magic links | Do not build until Resend/Postmark exists. |
| Account page labels | Read user_auth_providers; drop fake “API verified” chrome. |

## Phase 6 — Alerts (fake → thin real)

keyword_alerts + cron over new articles rows. In-app badge first. Email only if Phase 5 mail works. Then user_preferences.email_notifications means something. Saved searches = saved_searches using the same query language as Phase 3. Workspaces “+ New” creates a saved search or a folder — folder for sources, saved_search for queries — not a third object.

## Explicitly last — do not mix into Phases 0–4

Slack / Teams / Discord, Web Push, AI summaries, Vectorize, SSO, team workspaces, OPML as a first-class flow, FeedO+ Reddit/HN attention aggregator, hosted widget CDN. These are Master Plan Phases 5–7 and FeedO+ sandbox work.

# 6. If only five things are done

| Order | Work | Phase |
| --- | --- | --- |
| 1 | Write RSS into articles | 0 |
| 2 | Watchlist folder_id → stream | 2 |
| 3 | Kill mock Search and fake badges | 1 + 3 |
| 4 | Filters on stream via D1 | 4 |
| 5 | Password reset email | 5 |

That sequence is what makes Follow → Folder → Stream → Star → Search → Alert one linked product instead of six demos.

# 7. What is already real (do not rebuild)

•  Email/password register, login, logout, profile, password change, sessions, delete account.

•  Google sign-in.

•  Guest explore (client flag; public stream still loads).

•  Settings against /api/auth/*.

•  Home / Top Stories / stream fusion (/api/stream — live RSS parse and dedupe).

•  Public RSS reader (rss-reader.html → /api/view).

•  Web-to-RSS builder (/api/build).

•  Add source (preview + subscribe).

•  Following (D1 when logged in; localStorage when guest).

•  3-pane reader — folders, stream, star/save/read.

•  Starred and Read later (auth, D1).

•  Find Feeds (/api/feeds/find).

•  Waitlist (/api/waitlist).

•  Boolean parser library (not wired to Search FTS).

# 8. Discussion notes

This document is the working plan from the 20 September 2026 Cursor session. It is intended for discussion before implementation. Next decision: whether to start Phase 0 in code (persist articles on stream and cron) or to hide fake nav first (Phase 1) for a cleaner demo.